## Slide 1
PROJECT MANAGEMENT INTERNSHIP
Final Presentation
A complete walkthrough of the Product Management lifecycle, applied to the design and delivery of the Expense Tracker Mobile App.
INTERN
Dhruv Gupta
ROLE
Product Management Intern
DURATION
20 Days
PROJECT
Expense Tracker Mobile App

## Slide 2
20-DAY OVERVIEW
The Internship Journey
Over 20 days, I moved through the full product management lifecycle — from requirement gathering to sprint execution and final documentation.
Complete PM Lifecycle
Followed the journey from BRD to PRD, sprint planning, execution, and closure.
Documentation Practice
Authored BRDs, PRDs, status reports, and stakeholder-facing documents.
Agile Practices
Applied Scrum ceremonies — sprint planning, daily stand-ups, and reviews.
Risk Management
Maintained a live risk register and RAID log across all three sprints.
Jira
Managed the product backlog and tracked sprint progress on a Kanban board.
Version Control
Used GitHub for source control, branching, and structured change logs.
Final Documentation
Compiled a complete project archive for handover and review.
PM Internship — Final Presentation
2

## Slide 3
THE PRODUCT
Project Overview
Expense Tracker Mobile App
Problem Statement
Users struggle to track daily spending across categories and payment modes, leading to poor budget visibility and overspending.
Solution
A lightweight mobile app to log expenses instantly, categorize spending, set budgets, and view simple visual reports.
Objectives
Enable fast, friction-free expense entry
Provide category-wise budget visibility
Target Users
Working professionals managing monthly budgets
Students tracking limited pocket money / allowance
Key Features
Expense CRUD with categories & payment modes
Budget alerts, notifications & visual reports
PM Internship — Final Presentation
3

## Slide 4
REQUIREMENT FOUNDATIONS
Business Requirement Document (BRD)
Defines WHY the project exists — the business case behind the app.
Business Goal
Help users control personal spending and build consistent saving habits.
Stakeholders
Product Owner, PM Mentor, Development Team, End Users.
Scope
Mobile app (Android-first) covering expense logging, budgeting, and reports.
Success Criteria
App tracks 100% of manually entered expenses with under 2s save time.
Assumptions
Users have smartphones with internet access; no bank integration in v1.
WHY THE BRD COMES FIRST
The BRD is created before development to align all stakeholders on business intent and scope — preventing wasted engineering effort on the wrong problem.
PM Internship — Final Presentation
4

## Slide 5
REQUIREMENT FOUNDATIONS
Product Requirement Document (PRD)
Defines WHAT gets built — translating business needs into product specifications.
Functional Requirements
Add/edit/delete expenses, set category budgets, generate reports.
Non-Functional Requirements
App loads in <3s; supports offline entry with auto-sync.
User Stories
"As a user, I want to log an expense in under 10 seconds."
Acceptance Criteria
Expense saves only when amount, category, and date are valid.
BRD -> PRD
The PRD converts high-level business requirements from the BRD into specific, testable technical requirements that engineering can build against.
PM Internship — Final Presentation
5

## Slide 6
DELIVERY APPROACH
Agile Planning
How work was structured, sequenced, and delivered in short, reviewable cycles.
Product Backlog
24 user stories captured and prioritized using MoSCoW.
Sprint Planning
Backlog groomed and story points estimated before each sprint.
Sprint Goal
One clear, demoable outcome defined per sprint.
Sprint Duration
3 sprints, 6 working days each, over the 20-day internship.
Scrum Events
Daily stand-ups, sprint planning, review, and retrospective.
WHY AGILE
Agile was chosen for its short feedback loops — it let scope adjust quickly to mentor feedback within a fixed 20-day timeline, reducing rework risk.
PM Internship — Final Presentation
6

## Slide 7
JIRA BOARD
Sprint Tracking
A live Kanban board was used to track every user story through its workflow across all three sprints.
TO DO (3)
Notification Settings UI
Export Report as PDF
Currency Selector
IN PROGRESS (3)
Budget Alert Logic
Monthly Report Chart
Bug: Category Filter
DONE (4)
User Authentication
Add / Edit Expense
Expense List View
Category CRUD
PM Internship — Final Presentation
7

## Slide 8
SPRINT PROGRESS
Execution
Work was delivered incrementally across three sprints, each ending in a working, demoable increment.
Sprint 1
Day 1 – 6
Authentication
Expense CRUD
OUTCOME
Users can securely sign up, log in, and record their first expense.
Sprint 2
Day 7 – 13
Budget Module
Reports
OUTCOME
Users can set category budgets and view a monthly spending summary.
Sprint 3
Day 14 – 20
Notifications
Bug Fixes
OUTCOME
Budget-limit alerts shipped; 9 open bugs resolved before final release.
PM Internship — Final Presentation
8

## Slide 9
PROJECT DOCUMENTS
Governance
A structured set of PM documents kept the project transparent, traceable, and easy to hand over.
Risk Register
Logged and scored risks so issues were anticipated, not just reacted to.
RAID Log
Tracked Risks, Assumptions, Issues, and Dependencies in one place.
Stakeholder Register
Mapped stakeholders by influence and interest to guide communication.
Communication Plan
Defined who needs which update, how often, and through which channel.
Change Request Log
Recorded every scope change with approval status and impact.
PM Internship — Final Presentation
9

## Slide 10
RISK & CHANGE MANAGEMENT
Governance
Major Risks Identified
Risk | Impact | Mitigation
Budget delay | Medium | Phased release scope to protect the core MVP timeline.
Requirement changes | High | Introduced a change-control step before accepting new scope.
Resource availability | Medium | Cross-trained one backup developer on the auth module.
Change Request — Example
CR ID
CR-003
REQUESTED BY
Product Owner
DESCRIPTION
Add a recurring-expense option for rent & subscriptions.
IMPACT
+2 days to Sprint 2; 3 new user stories
STATUS
Approved & added to Sprint 2 backlog
PM Internship — Final Presentation
10

## Slide 11
WEEKLY STATUS REPORT
Reporting
Sample — Week 2 (Sprint 2, Day 11)
GREEN STATUS
Area | Update
Progress | Budget Module and Reports both completed; on track for Sprint 2 demo.
Completed | Budget CRUD, category-wise spend chart, weekly report export (CSV).
Planned Next | Notification triggers for budget-limit breaches (Sprint 3).
Blockers | None currently; chart library integration resolved on Day 9.
WHY GREEN
Timeline on track
Budget controlled
Risks actively monitored
PM Internship — Final Presentation
11

## Slide 12
ENGINEERING PRACTICE
Documentation & Version Control
How the codebase and project knowledge were kept organized and traceable.
GitHub Repository
Central repo with protected main branch and feature-branch workflow.
Version Naming
Semantic versioning (v1.0.0, v1.1.0) tied to each sprint release.
Change Log
CHANGELOG.md updated with every merged pull request.
README
Setup guide, tech stack, and folder structure for new contributors.
Markdown Documentation
All PM artifacts maintained as version-controlled Markdown files.
WHY IT MATTERS
Clean version control and documentation meant any teammate — or a future intern — could pick up the project with zero tribal knowledge.
PM Internship — Final Presentation
12

## Slide 13
CHALLENGES FACED
Reflection
Real obstacles from the 20 days, and how each was resolved.
Challenge | How It Was Solved
Understanding PM documentation | Studied sample BRD/PRD templates and reviewed drafts with my mentor before finalizing.
Maintaining consistency | Built a shared style checklist for tone, formatting, and terminology across documents.
Requirement changes mid-sprint | Introduced a lightweight change-request process to evaluate impact before accepting scope.
Creating professional documents | Used structured templates and iterated based on weekly feedback.
Learning Jira | Completed a self-guided walkthrough, then ran a mock sprint before the real Sprint 1.
PM Internship — Final Presentation
13

## Slide 14
REFLECTION
Key Learnings
The three biggest lessons from 20 days of hands-on product management.
01
Planning beats execution speed
Time spent clarifying requirements upfront saved far more time than it cost — most rework traced back to unclear scope, not slow coding.
02
Communication reduces risk
Most "risks" in the register were really communication gaps. Regular, structured updates prevented small issues from becoming blockers.
03
Documentation keeps projects organized
A well-maintained BRD, PRD, and change log meant no decision was ever lost — and made the final handover effortless.
PM Internship — Final Presentation
14
PM Internship — Final Presentation
14

## Slide 15
Thank You
Questions?
Dhruv Gupta
Product Management Intern | Expense Tracker Mobile App